Farmloop

Development Progress Summary

Covers planning through backend completion. Flutter mobile development has not yet started.

## 1. Product Direction

Farmloop is an integrated farm management app covering animals, crops, fish, and fungi. It gives farms a daily task list (watering, feeding, health checks), tracks living inventory and supplies, forecasts when supplies will run out, and keeps a full audit trail across a farm's team. Full requirements are documented separately in Farmloop_Requirements.docx; this document covers what's actually been built since.

- Roles — Two roles: Admin (full access) and Farmhand (daily tasks, inventory, supplies only).

- Subscription tiers — Free (fully manual), Tier 1 (AI schedule suggestions + supply forecasting), Tier 2 (+ adaptive recalibration from real usage), Tier 3 (+ weather-based adjustments).

- Cross-cutting requirements — Every action on the farm is logged for accountability; a farm works offline and syncs when reconnected.

## 2. Technology Stack

- Backend — Django + Django REST Framework (Python), PostgreSQL, Redis, Celery for background jobs.

- Mobile — Flutter (not yet started).

- Third-party services — Cloudinary for photos, Stripe for billing (web-based checkout rather than in-app purchase, to avoid App Store/Play Store fees), Google + Apple for sign-in.

## 3. Backend Architecture

The backend is organized into 8 Django apps: core, accounts, farms, inventory, supplies, schedules, audit, notifications, and billing. A few design decisions shape how they fit together:

- Offline-friendly IDs — Every record uses a UUID as its primary key rather than an auto-incrementing number, so a record created offline on a phone can be assigned its ID immediately and sync up later without collisions.

- Archive, don't delete — Removable records (zones, supplies, inventory items) are flagged as archived rather than deleted, preserving history for audit and forecasting.

- Schedule vs. Occurrence — A recurring task rule (Schedule) is stored separately from each individual day's task (Occurrence) it generates — the same pattern calendar apps use for repeating events. This lets a farmer edit a rule going forward without rewriting history.

- Living Inventory model — Animals, crops, fish, and fungi all share a common base record (name, zone, quantity, health), with a domain-specific detail table (breeding info for animals, growth stage for crops, etc.) attached to each.

- Permissions — Every endpoint is scoped to the requesting user's farm, checked against their role (Admin/Farmhand), and where relevant, checked against the farm's subscription tier — three independent layers, applied consistently via shared, reusable permission classes.

## 4. What's Built and Verified

- Data layer — All 8 apps have complete data models, are registered in Django's admin site, and are migrated against a real PostgreSQL database.

- API layer — Every endpoint from the original design is implemented: authentication (JWT via Google/Apple, including an invite-then-claim flow so a pre-invited farmhand's account is claimed rather than duplicated), full CRUD across all resources, and the custom actions that matter most — swipe-to-complete on a task auto-deducts the linked supply's stock and logs it, stock can be manually adjusted or restocked, and offline task completions can be uploaded as a single batch once a device reconnects.

- Background jobs (Celery) — Two scheduled jobs run daily: one extends every active recurring schedule with the next batch of individual tasks; the other recalculates each supply's projected days-until-empty from recent usage and automatically creates a reorder task plus a low-stock alert when a supply crosses its threshold — without creating duplicate alerts on repeated runs.

- Verification — All of the above was exercised against a real running server, a real Postgres database, and a real Celery worker consuming from Redis — not just written and assumed correct. This process caught and fixed three real bugs: a permission check that was silently skipped for two tier-gated endpoints, a confusing error message shown before a more relevant one, and a billing model field that would have crashed on exactly the kind of event it exists to help debug.

## 5. Needs Real Credentials (Plumbing Built, Not Yet Connected)

- Cloudinary (photo storage), Google and Apple Sign-In, and Stripe (billing) are all fully wired into the backend but need real account credentials dropped into the environment configuration before they'll function end-to-end. Firebase Cloud Messaging (push notifications) has not been started.

## 6. Intentionally Not Built Yet

- AI features — The paid tiers' actual smart-suggestion and recalibration logic — those endpoints exist and correctly enforce which subscription tier can reach them, but return "not implemented" since no suggestion algorithm has been designed.

- Onboarding and profile screens — Deferred to be designed alongside the actual screens, as agreed earlier.

- Flutter mobile app — Not started — the next major phase of work.

## 7. Demo Readiness

A local demo environment is fully working: Postgres and Redis run as background services, and two reusable commands make it easy to reset and explore the app — seed_demo populates a realistic sample farm (cows, hens, a wheat field, supplies, and a week of tasks), and demo_token mints a login token for testing without needing real social-login credentials. The API can be explored interactively through the auto-generated Swagger docs, and the data can be browsed directly through Django's admin site.

## 8. Next Steps

- 1. Begin Flutter mobile app development.

- 2. Plug in real Cloudinary, Google, Apple, and Stripe credentials when ready to test those integrations live.

- 3. Design the onboarding and profile/settings screens.

- 4. Design and build the actual AI-suggestion and recalibration logic for paid tiers.